Project Document Control

| Item | Detail |
| --- | --- |
| Document Name | SwagLabs & GoRest API Comprehensive Test Plan |
| Document Version | 2.0 |
| Confidentiality | Internal Use Only |

1. PROJECT OVERVIEW

1.1 Project Information

| Field | Detail |
| --- | --- |
| Project Name | SwagLabs E-Commerce Testing Suite + GoRest API Validation |
| Testing Type | Hybrid Approach (Manual Exploratory + Automation + API Testing) |
| Application Under Test (AUT) | SwagLabs (Web UI): https://www.saucedemo.com/ |
|  | GoRest API (API): https://gorest.co.in/ |
| Project Duration | 4 weeks |
| Version | 1.0.0 (AUT) |
| Team | Bug Buster Team |

1.2 Objectives and Quality Goals

The project aims to ensure a high-quality, reliable user experience for the SwagLabs platform while validating the integrity of critical back-end API services.

Primary Objectives

- Ensure functional correctness, reliability, and optimal user experience of the SwagLabs e-commerce platform.

- Validate GoRest API endpoints for correct CRUD operations, response integrity, and performance.

Quality Goals (KPI Targets)

| Metric | Target | Focus Area |
| --- | --- | --- |
| Critical Test Coverage | 95% | Critical user journeys (Login, Add to Cart, Checkout) |
| Defect Resolution | 100% | All Critical (P1) and Major (P2) defects resolved before release |
| API Response Time | 2 seconds | For $95% of all API requests |
| Compatibility | 100% | Functional across Chrome, Firefox, and Edge (latest versions) |
| Reproducibility | 100% | Automated test processes for future regression cycles |

2. TESTING SCOPE

2.1 In-Scope Features (SwagLabs UI)

| Module | Feature | Scope Detail |
| --- | --- | --- |
| Authentication | Login & Logout | Valid/Invalid/Locked-out credentials, Session management, Redirection. |
| Product Catalog | Inventory & Sorting | Product listing, Product detail page accuracy, Sorting (Name A-Z/Z-A, Price low/high). |
| Shopping Cart | Operations & Persistence | Add/Remove single/multiple items, Quantity updates, Cart state persistence (navigation, refresh). |
| Checkout | User Journey | Info form validation, Overview summary, Price/Tax/Total calculation, Order confirmation. |

2.2 In-Scope Features (GoRest API)

| Module | Endpoint | Scope Detail |
| --- | --- | --- |
| User Management | POST /users | Create new user (Positive/Negative validation) |
|  | GET /users/{id} | Retrieve user data (Exists, Not Exists) |
|  | PUT/PATCH /users/{id} | Full and Partial User updates (Data integrity check) |
|  | DELETE /users/{id} | User removal (Status 204 verification) |
| Validation | Status & Schema | HTTP status code verification, Response schema validation, Response time benchmarking. |
| Security | Authentication | Valid/Invalid/Missing token handling. |

2.3 Out of Scope

The following areas are explicitly excluded from this testing project:

- Database schema validation or direct database testing.

- High-volume load/stress testing (i.e., >1000 concurrent users).

- Third-party payment gateway integration.

- Admin panel, Localization/Internationalization, Security Penetration Testing.

- Browser older versions.

3. TESTING APPROACH & METHODOLOGY

The project employs a Hybrid Testing Approach utilizing manual exploratory testing to discover defects, automation for regression, and a focused API testing strategy for service validation.

3.1 Manual Testing Approach: Exploratory

The initial phase focuses on Exploratory Testing to maximize defect detection early on and to deepen tester understanding. Testing will be time-boxed into sessions based on feature modules.

| Session | Focus Area | Tester | Key Exploratory Ideas |
| --- | --- | --- | --- |
| S1 | Login Flow | Manual Tester 1 | Try test special chars, check browser back button post-login. |
| S2 | Inventory | Manual Tester 2 | Test |
| S3 | Product & Cart | Manual Tester 3,4 | Test price updates in real-time, test max item limit. |
| S4 | Checkout Process | Manual Tester 5,6 | Try invalid data in ZIP/Postal code field, verify order confirmation page data. |

3.1.1 Manual Testing Criteria

Entry Criteria:

- Application is stable and accessible

- User accounts and product data available

- Team assigned to features

- Test case and bug report templates ready

- Tools configured

- Exploratory testing scope defined

Exit Criteria:

- 100% test cases written & executed

- All bugs logged with details

- Feature Analysis

- Test summary report completed

- Manual testing phase signed off

3.2 Automation Testing Approach: Hybrid Framework

The automation suite utilizes a Hybrid Framework combining the Page Object Model (POM) for UI element abstraction and Data-Driven Testing (DDT) for parameterizing test data.

3.2.1 Framework Architecture Overview

- Pattern: Page Object Model (POM) for maintainability.

- Libraries: Selenium WebDriver (UI), RestAssured (API integration, if needed).

- Framework: TestNG (for execution, reporting, and parallel testing).

- Reporting: Allure Reports (for rich, traceable, and shareable results).

- Build Tool: Maven (for dependency management and build lifecycle).

| Test Class | Core Responsibility |
| --- | --- |
| BaseClass.java | Setup/Teardown, WebDriver init, Screenshot capture, Logging. |
| LoginTest.java | Valid/Invalid Login, Error message validation. |
| InventoryTest.java | Product listing, Sorting, UI element presence. |
| CartTest.java | Add/Remove, Persistence, Quantity updates. |
| CheckoutInfoTest.java | Form field validation, Data input format testing. |
| ProductPageTest.java |  |

3.2.2 Automation Testing Criteria

- Entry: Application features are stable, initial manual tests have passed, POM classes are developed, and all utility classes are implemented.

- Exit: All critical test cases automated, $\ge 80\%$ code coverage on critical paths, tests execute successfully across target browsers, and Allure reports generate correctly.

3.3 API Testing Approach: GoRest CRUD Validation

This approach focuses on end-to-end validation of User Management endpoints using a tool like Postman/Newman, with performance benchmarking integrated.

Testing Strategy

- Functional: CRUD operations, including validation of resource creation, retrieval, updates, and deletion.

- Security: Validating authentication using the Bearer token mechanism for all secured endpoints.

- Negative/Boundary: Verifying expected HTTP status codes and error messages (e.g., $404$ for non-existent resource, $422$ for invalid data).

- Performance: Benchmarking request response times against the $\le 2$ second target.

3.3.1 API Testing Criteria

- Entry: GoRest API endpoints accessible, authentication token available, API documentation reviewed, and Postman collection is set up.

- Exit: All CRUD operations thoroughly tested, response schemas validated, performance target met, and API tests integrated into the automation suite for regression.

4. TEST DATA MANAGEMENT

The strategy uses a combination of static, dynamic, and generated data to ensure test coverage and data integrity.

4.1 Data Sources

| Data Type | Example | Usage/Storage |
| --- | --- | --- |
| Static | SwagLabs User Credentials, API Tokens | Hardcoded (non-sensitive) or Environment Variables (sensitive). |
| Dynamic | Checkout Information, Product Details | JSON files (CheckoutData.json, ProductList.json) for data-driven tests. |
| Generated | Unique User Profiles (API), Email Addresses | Runtime generation using utility classes (e.g., Faker Library) to ensure uniqueness. |

4.2 Data Structure Example: CheckoutData.json

JSON

{
  "testCases": [
    {
      "firstName": "",
      "lastName": "",
      "zipCode": "",
      "errorMessage": "Error: First Name is required",
      "description": "All fields are empty"
    },
    {
      "firstName": "",
      "lastName": "Doe",
      "zipCode": "67890",
      "errorMessage": "Error: First Name is required",
      "description": "Empty first name field"
    },
    {
      "firstName": "John",
      "lastName": "",
      "zipCode": "67890",
      "errorMessage": "Error: Last Name is required",
      "description": "Empty last name field"
    },
    {
      "firstName": "John",
      "lastName": "Doe",
      "zipCode": "",
      "errorMessage": "Error: Postal Code is required",
      "description": "Empty zip code field"
    },
    {
      "firstName": "John",
      "lastName": "Doe",
      "zipCode": "12345",
      "errorMessage": "",
      "description": "Valid inputs for all fields"
    },
    {
      "firstName": "J0hn",
      "lastName": "D@e",
      "zipCode": "123-45",
      "errorMessage": "",
      "description": "Valid inputs with numbers and symbols"
    },
    {
      "firstName": "J",
      "lastName": "D",
      "zipCode": "1",
      "errorMessage": "",
      "description": "Single character inputs, minimum valid values"
    },
    {
      "firstName": "John@#",
      "lastName": "Doe$%",
      "zipCode": "ABCDE",
      "errorMessage": "",
      "description": "Invalid inputs with special characters"
    },
    {
      "firstName": "   ",
      "lastName": "   ",
      "zipCode": "   ",
      "errorMessage": "",
      "description": "Fields contain only spaces"
    },
    {
      "firstName": "John Doe",
      "lastName": "Smith",
      "zipCode": " 12345 ",
      "errorMessage": "",
      "description": "Leading/trailing spaces in fields"
    },
    {
      "firstName": "John123",
      "lastName": "Doe456",
      "zipCode": "001234",
      "errorMessage": "",
      "description": "Alphanumeric inputs in all fields"
    },
    {
      "firstName": "JohnDoe",
      "lastName": "LongLastNameHereThatExceedsNormalLength",
      "zipCode": "123456789012345",
      "errorMessage": "",
      "description": "Overly long strings for each field"
    },
    {
      "firstName": "Jo$hn",
      "lastName": "Do^e",
      "zipCode": "12345!",
      "errorMessage": "",
      "description": "Inputs with special characters in between letters"
    },
    {
      "firstName": "J@hn",
      "lastName": "D#oe",
      "zipCode": "12-345",
      "errorMessage": "",
      "description": "Special characters mixed with letters and numbers"
    }
  ]
}

5. RISK MANAGEMENT

Identified risks, their potential impact, and proactive mitigation strategies are documented below.

| Risk Category | Specific Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| Technical | UI changes break automation suite. | High | Medium | Use robust locators (ID, data-test attributes). Implement POM layer abstraction. Regular script maintenance. |
| Technical | API downtime during testing. | Medium | High | Mock services prepared as fallback. Schedule API testing during off-peak hours. |
| Schedule | Delays in defect fixing by Dev Team. | High | High | Daily Defect Triage Meetings with Dev Lead. Buffer contingency time in the schedule. |
| Scope | Uncontrolled requirement changes mid-testing. | Medium | High | Clear Change Control Process. Formal impact assessment and stakeholder sign-off for any scope deviation. |
| Environment | Cross-browser compatibility issues found late. | Medium | Medium | Perform Early Compatibility Testing on core workflows across all three target browsers. |

6. REPORTING & METRICS

6.1 Key Performance Indicators (KPIs)

The following metrics will be tracked to measure the quality and efficiency of the testing process.

| Metric Group | Key Metric | Formula / Description | Target |
| --- | --- | --- | --- |
| Coverage | Test Coverage | (% of requirements covered by executed tests) | $\ge 95\%$ |
| Efficiency | Script Stability | (% of test runs without false failures) | $\ge 98\%$ |
| Quality | Defect Density | (Total defects found / total number of test cases) | To be defined post-initial testing |
| Performance | API $95^{th}$ Percentile | Time taken for $95\%$ of API calls to complete. | $\le 2$ seconds |

6.2 Reporting Structure

- Daily Status Report: Brief summary of tests executed, new defects, blockers, and next-day plan.

- Weekly Test Summary: Cumulative execution status, defect trend analysis, risk updates, and achievement against milestones.

- Final Test Report: Overall execution summary, in-depth defect analysis, test coverage report, and recommendations/lessons learned for future projects.

7. BEST PRACTICES & STANDARDS

| Standard | Description |
| --- | --- |
| Coding Standards | Follow Java naming conventions. Use the Page Object Model consistently. Implement explicit waits, not Thread.sleep(). Code must be peer-reviewed. |
| Documentation | All test cases must have unique IDs, clear pre/postconditions, and explicit expected results. Test data must be clearly specified. |
| Defect Reporting | Use a clear, concise title. Detailed steps to reproduce. Attach screenshots/videos. Assign mandatory Severity and Priority. |
| Environment Mgt. | Use environment variables for sensitive data (e.g., tokens). Regular health checks. Version control environment configuration files. |

8. PROJECT MILESTONES & TIMELINE

| Phase | Duration | Key Milestones | Estimated Week |
| --- | --- | --- | --- |
| 1: Planning & Setup | 2 days | Test Plan finalization, Environment setup, Tool configuration. | Week 1 |
| 2: Manual/Exploratory | 1 Weeks | Authentication, Catalog, Cart, and Checkout modules fully explored. Initial Cross-browser testing completed. | Week 1-2 |
| 3: Automation Dev | 2 Weeks | Hybrid Framework complete, all critical test cases automated (Login, Cart, Checkout). Integration finalized. | Week 2-4 |
| 4: API Testing | 3 days | GoRest API collection setup, all CRUD operations and negative scenarios validated, performance benchmarks met. | Week 4 |
| 5: Regression & Closure | 1 day | Full Automated Regression run, Defect verification, Final Test Report generated, Project Sign-off. | Week 4 |

9. RESOURCE ALLOCATION

9.1 Human Resources

| Role | Responsibility |
| --- | --- |
| QA Lead | Planning, coordination, risk management, final reporting, stakeholder communication. |
| Manual Testers (6) | Exploratory testing, test case execution, defect logging, cross-browser testing. |
| Automation Tester (5) | Framework development, script maintenance, UI automation execution. |
| API Tester (1) | API testing, Postman collection development, performance validation. |

9.2 Tool Resources

- Test Management/Defect Tracking: Jira / Trello

- Automation: Selenium WebDriver, TestNG, Maven, Java

- API Testing: Postman

- Reporting: Allure Reports

- Version Control: Git

10. CONTINGENCY PLAN

A contingency plan is in place to manage high-impact risks that materialize during the testing cycle.

10.1 Risk Triggers & Actions

| Risk Trigger (Threshold Reached) | Contingency Action |
| --- | --- |
| More than 5 Critical (P1) defects found in a single week. | Extend testing timeline by $20\%$ to accommodate retesting and focused re-exploration. |
| Core API (GoRest) unavailable for > 4 hours. | Switch API tests to mocked services to allow dependent UI automation to continue. |
| Major requirement change (e.g., new feature added). | Immediately halt testing on impacted features, perform impact assessment, and seek formal scope/timeline re-alignment with Project Manager/Product Owner. |

10.2 Escalation Matrix

| Issue Type | First Escalation | Final Escalation | Timeframe Target |
| --- | --- | --- | --- |
| Critical Defect | Development Lead | Project Manager | 2 hours |
| Environment Issue | DevOps Engineer | Infrastructure Manager | 4 hours |
| Scope/Resource Constraint | QA Lead | Delivery Manager | 2 days |

11. GLOSSARY

| Acronym | Definition |
| --- | --- |
| AUT | Application Under Test |
| POM | Page Object Model |
| CRUD | Create, Read, Update, Delete |
| API | Application Programming Interface |
| CI/CD | Continuous Integration/Continuous Deployment |
| KPI | Key Performance Indicator |
| DDT | Data-Driven Testing |